Attachment D

Project Proposal Name Habitat for Humanity home in Marion Co. Name of Agency or Individual Habitat for Humanity of Marion Co.

County Marion County  Amount Requested $2,500

# Indianola DCAT Mini Grant Projects

# RESULTS MATRIX FY16

| Goals & Objectives | Program/Service Components | Action Steps and Time Frames | Program/Service Outcome & Performance Measures (What is the expected measurable result? How will it be measured throughout the project period?) |
| --- | --- | --- | --- |
| Goal 1: Improve housing conditions in Marion County. Objectives: Serve a low-income family through sustainable construction and housing support services. Accomplished FY 16 Leverage shelter as a catalyst for community transformation. Accomplished FY 16 Goal 2: Partner to increase shelter access. Objectives: Increase products, services, and financing for affordable housing. Accomplished FY 16 Mobilize volunteers as hearts, hands, and voices for the cause of adequate, affordable housing. Accomplished FY 16 | Service components include: Homebuyer and financial education that give the family tools to improve their finances; Sweat equity requirements that give the homebuyers a sense of pride and emotional investment while engaging with community partners; Down payment assistance and gifts-in-kind to reduce the first mortgage amount; and Volunteer coordination that creates community support for affordable housing and the family. | Review and select eligible family. (completed Nov. 2014) Facilitate homebuyer and financial education for buyers. (completed March 2015) Select site for construction and house plan. (completed July 2015) Accomplished FY 16 Construct home in partnership with volunteers. (started September 2015) Accomplished FY 16 Encourage sweat equity from selected family. (completed April 2016) Accomplished FY 16 Inspect and test home. (completed May 2016) Accomplished FY 16 Determine affordable payments and set house price. (completed June 2016) Accomplished FY 16 Close on home.(July 15, 2016) Provide supportive services to family throughout life of loan.)0n-going | Three children and two adults are in safe, decent, and stable housing. Accomplished FY 16 Financial burden and stress will be reduced as a low-income family will be paying 30 percent or less in housing costs. Accomplished FY 16 Positively affect local economy as HFHMCI will spend approximately $100,000 in materials and subcontractor labor. Accomplished FY 16 After house is transferred from HFHMCI to the family, $1,400 in property tax will be added to local governments funding that goes toward public infrastructure. Accomplished FY 16 |

The family will take ownership of the home on Friday, July 15, 2016, marking the completion of this project.